## Slide 2
Capstone Project Presentation
Home Insurance Management System
Java Full Stack Development – First Review
Date:

## Slide 3
Q
Welcome & Introduction
"Good [morning/afternoon] everyone. We are excited to present the planning phase of our Capstone Project – the Home Insurance Management System. Since we are in the first week, our focus is on defining the project scope, key functionalities, and structuring our development roadmap using Agile methodology.“
📌 Agenda for Today’s Review:
Introduction & Problem Statement
Project Epics
User Stories
Sprint Planning & Milestones
Technology Stack
Expected Outcomes & Success Metrics
Conclusion & Q&A

## Slide 4
Problem Statement
"Home insurance is essential for protecting properties against damages and financial risks. However, traditional insurance management faces multiple challenges.“
Key Challenges in Traditional Home Insurance:
📌 Manual Paperwork: Policy management, premium calculation, and claims processing are inefficient.
📌 Data Inaccuracy: Manual data entry errors result in policy disputes and claim rejections.
📌 Claim Processing Delays: Customers face long waiting times for claim approvals.
📌 Lack of Transparency: Policyholders struggle to track their policies and claim status.
📌 Risk Assessment Challenges: Insurers rely on outdated methods for risk evaluation, affecting premium accuracy.
"To address these challenges, we are developing an automated Home Insurance Management System that will streamline operations and enhance efficiency."

## Slide 5
Project Epics
"An Epic is a high-level feature that will be broken down into smaller tasks. We have identified three major Epics."
Epic 1: Policy Management
✔️ Users can create, update, and cancel insurance policies.
✔️ The system will automatically calculate premiums based on property details and risk factors.
Epic 2: Claims Processing
✔️ Users can submit claims online and track their status in real time.
✔️ The system will streamline the verification and approval process, reducing settlement delays.
Epic 3: Customer & Risk Management
✔️ A customer dashboard will provide policyholders with access to policy details, claim history, and premium payment status.
✔️ AI-powered risk assessment will improve underwriting accuracy and premium calculation. "Now, let’s break these Epics down into specific User Stories.“

## Slide 6
"User Stories define the specific actions that users can perform within our system. Each story aligns with a business goal and ensures a user-centric development approach."
1: Policy Management
✔️ As a new user, I want to register on the system and log in securely.
✔️ As a policyholder, I want to create a new home insurance policy by entering my property details.
✔️ As a system, I want to calculate premiums dynamically based on risk factors.
✔️ As an admin, I want to update, renew, or cancel policies.
2: Claims Processing
✔️ As a policyholder, I want to submit an insurance claim with supporting documents.
✔️ As a system, I want to verify claims based on policy terms and past claim history.
✔️ As an insurer, I want to approve or reject claims and notify users.
✔️ As a user, I want to track the status of my claim in real time.
3: Customer & Risk Management
✔️ As a user, I want a dashboard to check my policy details, premium payment history, and claim status.
✔️ As an insurer, I want AI-powered analytics to assess property risk and adjust premiums.
✔️ As a system, I want to send notifications to users about upcoming renewals and claim updates. "Now, let’s move on to our Sprint Planning."
User Stories

## Slide 7
Sprint Planning & Milestones
"Since we are following Agile methodology, our project is divided into multiple Sprints, each lasting two weeks."
📌 Sprint 1 (Weeks 1) – Project Setup & Design
✅ Define project scope & finalize requirements.
✅ Design system architecture & database schema.
✅ Create wireframes & UI/UX prototypes.
📌 Sprint 2 (Weeks 2) – Backend Development
✅ Implement user authentication and role-based access control.
✅ Develop Policy Management module.
✅ Implement API for dynamic premium calculation.
📌 Sprint 3 (Weeks 3) – Claims Processing & Customer Dashboard
✅ Develop claim submission & tracking module.
✅ Build customer dashboard with real-time policy & claims view.
✅ Implement email & SMS notification system.
📌 Sprint 4 (Weeks 4) – AI-Based Risk Assessment & Final Testing
✅ Implement AI-powered risk evaluation.
✅ Conduct testing, bug fixes, and UI enhancements.
✅ Deploy the system for user acceptance testing. "Next, let’s discuss the technologies we will be using."

## Slide 8
Technology Stack
Frontend Technologies:
✅ React.js for a dynamic user interface
✅ Bootstrap & Material UI for styling
Backend Technologies:
✅ Java Spring Boot for business logic
✅ RESTful APIs for seamless data communication
Database:
✅ MySQL for structured data storage
✅ Firebase for real-time notifications
Security & Authentication:
✅ Spring Security & JWT for authentication
✅ HTTPS encryption for secure transactions
DevOps & Deployment:
✅ AWS/Firebase for cloud deployment
✅ GitHub & Docker for version control & CI/CD
"Now, let’s move to the expected outcomes of our project."

## Slide 9
Expected Outcomes
🎯 Automated Policy Management – Users can create and manage policies effortlessly.
🎯 Faster Claim Settlements – Digital claims processing ensures quicker approvals.
🎯 Improved Customer Experience – Policyholders can access real-time updates and notifications.
🎯 Better Risk Management – AI-driven risk assessment provides more accurate premium pricing.
Success Metrics:
✅ Process Efficiency – Reduction in policy & claim processing time.
✅Data Accuracy – Fewer manual errors in policies and claims.
✅ Customer Satisfaction – Higher retention due to transparency and faster processing.
✅ Security & Compliance – Ensuring adherence to data protection laws.

## Slide 10
Conclusion & Q&A
"To summarize, our Home Insurance Management System is designed to automate policy management, enhance customer experience, and improve efficiency in claims processing. We are excited to move forward with the development process.“

## Slide 11
Thank You